## Slide 1: Implementation and Delivery plan of AI-2025
- Prajwal Kumar Hemmakki Rathnakar
COMPANY
Notes: Introducing the Teammates and group number
One line about – Bayesian Prior

## Slide 2: Agenda
Recalling first discussion…!
How will a PM measure the success of a bigger goal?
What is PMs new Fee Structure on base of Bonus?
MS Project
How can a PM lead the different roles in IT?
Close out on Information gaps, Personalities and conflicts, and roles and organization structure
Can a PM handle the project with 500K$ fee?

## Slide 3: Let's Recall…!!!
Project Management Tool – Agile
Contract Type – Time and Materials
Industry Expert Opinions considered
Measured Key Performance Indicators
Conducted Project Pre-Mortem
Established True Goal of AI-2025
Key Stakeholders’ Goals & Motivations
Designed the Project Charter

## Slide 5: PM’s lead on different roles in IT
ROLES IN IT
Requirement
Gathering &
Analysis
Application
Architecture
& Design
Development
&
Coding
Testing &
Quality
Assurance
Implementation
&
Deployment
Maintenance
&
Support
Action: Collaborate closely with the design team to understand the user experience goals, and ensure they have necessary design tools
Action: Identify and allocate resources based on team members' skills and project requirements.
Action: Facilitate and support the business analysts in gathering, documenting, and validating project requirements
Action: Collaborate with the testing team to develop risk mitigation strategies and contingency plans to address potential issues.
Action: Ensure that all aspects of the deployment, including software, hardware, and configurations, are thoroughly planned and documented.
Action: Keep the team informed about ongoing maintenance activities, priorities, and any changes that may impact their work.

## Slide 6: PM’s Success Measure
True Goal of AI-2025: Increased stock valuation.
Positive Impact on Forecasts & Sales Revenue
Action: Collaborate with Business Unit Leaders
and analyze the impact of AI implementation on
sales revenue.
Effective Leadership and Communication
Action: Confirm that the AI system aligns with
Company's broader goals and strategic objectives.
Adherence to Budget and Timeline
Action: Ensure that the project is completed within
the allocated budget and that any deviations are
justifiable and necessary.
Personnel Cost Savings
Action: Monitor and quantify the actual personnel cost savings achieved through the implementation of the AI system.
Mitigation of Risks and Challenges
Action: Implement strategies to mitigate
resource-related risks and prevent project delays.
Manage resource and their mental well-being
Action: Assign tasks to team members based
on their skills, expertise, and workload capacity.

## Slide 7: Documenting Information gaps
Missing buy-in from BU Leaders
Closure on Font-end and Back-end tools
Absence of Fixed Time Schedule
Handling Personnel Layoffs
Action:
Consider factors such as functionality, ease of use,
scalability, cost, and compatibility with existing systems.
Action:
Schedule meetings with each Business Unit Leader to discuss the model, understand their expectations, and address any concerns they may have.
Action:
Coordinate with Helen and TPZ to clarify the timeline for the media announcement and ensure it aligns with the Company's overall strategy.
Action:
Work closely with HR and Finance to view the risks associated with personnel layoffs. Develop mitigation strategies, such as communication plans and potential incentives, to minimize the impact on existing teams.
Addressing these information gaps through clear documentation and communication will contribute to a more informed and successful AI implementation project

## Slide 8: New Fee Structure Based on Incentive
Assuming Q1 is reserved for Analysis and Planning phase and Implementation phase (Development, Testing and Deployment) phase happening in Q2 and Q3, with GO-LIVE in Q4; below is the Direct Cost for my Team:
Approximating Team Resource cost : 370000$
Go-Live Incentive promised to meet KPIs: Bonus: 50000$
Variable costs which might arise due to future change requests: 20000$
Opportunity costs when chosen alternative path: 10000$
By linking bonuses to key success factors, we contribute to on-point goals of the company
such as personnel cost savings and positive market perception.
500K$

## Slide 9
Is $500,000 is enough fee?
If things go as planned:
Considering the budget allocation and the incorporation of Key Performance Indicator (KPI) incentives, the $500,000 budget appears sufficient.
Collaborative decision-making and open communication channels between project managers, finance teams, and relevant stakeholders contribute to a more effective budget management strategy.
Incase of any deviations:
Considering the Project Charter draft, a comprehensive evaluation of potential risks and uncertainties should be undertaken. This aims to identify if additional funds might be required to guarantee the successful completion of the project without compromising quality or objectives.
In cases where a Change request pops-in or the project scope or requirements experience significant expansion, it may be justified to request additional funds to adapt to these changes effectively.
Keeping an eye on the possibility of fluctuations in the economic or market conditions is crucial, as these external factors may impact the overall project budget.

## Slide 15
CLOSEOUT

## Slide 16
Closeout on Information Gaps
Issue: Communication gap be two Business Unit Team
Solution: Conduct individual meetings with Business Unit Leaders to make sure that they understand each others tool and address any concerns among them. Document their level of buy-in and create a comprehensive strategy to secure their ongoing support.
Issue: Absence of a clearly defined framework
Solution: Collaborate with stakeholders, especially Helen and Murat, to define a structured framework for decision-making. Document the processes and roles responsible for key decisions and approvals.
Issue: Poor homework on Personnel Layoff
Solution: Work closely with Human Resources and Finance to assess risks and develop mitigation strategies, such as communication plans and potential incentives. Document the risk assessment and mitigation plan to ensure a smooth transition.

## Slide 17
Closeout on Personalities & Conflicts
Issue: Clear-out Historical Conflicts
Solution: Facilitate structured discussions between Liz and Helen to address historical conflicts. From Liz's perspective, it appears that Helen has not fully handed over responsibilities, and this lack of clarity is causing frustration. Create an environment where team members can express concerns and work towards resolution. Establish ground rules for respectful communication.
Issue: Clash due to Involuntary Layoffs
Solution: The realization that colleagues, friends, or team members have lost their jobs can evoke feelings of insecurity and diminish the overall morale within the workplace. The resulting atmosphere of unease can hinder productivity, collaboration, and innovation. The repercussions of such workforce reductions often create a ripple effect, causing a collective sense of uncertainty, anxiety, and demotivation

## Slide 18
Closeout on Roles and
Organization Structure
Issue: Undefined Roles and Responsibilities
Solution: Gather everyone in the team for a meeting to make sure everyone knows exactly what they're supposed to do. Talk about each person's job, what they're responsible for, and who they report to. Clearly define the boundaries of each role and encourage collaboration through regular communication channels
Issue: Lack of Flexibility in Organizational Structure
Solution: Provide that leverage to the co-workers where they can bring forth any creative suggestions or any disagreement they have. Take a look at the way the organization is set up and make it more flexible to better handle the changing needs of the project. Let team members have more say in making decisions about their areas of work. Make decisions faster and more flexibly to avoid delays.

## Slide 19
THANK YOU
COMPANY